|  |  |
| --- | --- |
| Project Name: | Learn Bridge – Online Learning Platform |
| Sprint #: | 1 |

Sprint Review Template

|  |
| --- |
| INSTRUCTIONS:  Follow the meeting schedule below to maximize time with your team and sponsor. The objective of the sprint review meeting is to receive practical feedback on what has been delivered and determine if the objectives have been achieved. |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Time | Duration | Activity | Description | Presenter |
| 9:00 | 5 min | Introduction | |  | | --- | |  |  |  | | --- | | · Product: Learn Bridge – Online Learning Platform  · Sprint 1 focused on design foundation and requirement gathering | | Product Owner (Khadija Imran) |
| 9:05 | 5 min | Sprint Goals | · Define modular architecture  · Design dashboard features for Teacher, Student, Admin  · Conduct stakeholder interviews  · Create wireframes in Figma  · Impact: Established visual and  structural foundation for the platform | Product Owner |
| 9:10 | 5 min | Status Overview | |  | | --- | |  |  |  | | --- | | · No major bugs  · Pivot: UI structure updated post stakeholder feedback  · Enabler: Improved dashboard layouts after survey insights | | Scrum Master(Muhammad Asif) |
| 9:30 | 20 min | Live Demo | · Walkthrough of finalized wireframes for Teacher, Student, and Admin dashboards  · Modular architecture diagram presented | Team |
| 9:35 | 5 min | Metrics | · 7/7 planned tasks completed  · High alignment between requirements and designs  · Measured: design consistency and feedback incorporation | Team |
| 9:40 | 5 min | Blockers | · Some conflicting stakeholder requirements  · Limited time for major redesigns after feedback | Scrum Master |
| 10:00 | 15 min | Q&A/Feedback | · Positive feedback on dashboard clarity and role separation  · Request for early implementation previews in next sprint | Stakeholders |