|  |  |
| --- | --- |
| Project Name: | Learn Bridge – Online Learning Platform |
| Sprint #: | 3 |

Sprint Review Template

|  |
| --- |
| INSTRUCTIONS:  Follow the meeting schedule below to maximize time with your team and sponsor. The objective of the sprint review meeting is to receive practical feedback on what has been delivered and determine if the objectives have been achieved. |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Time | Duration | Activity | Description | Presenter |
| 9:00 | 5 min | Introduction | |  | | --- | |  |  |  | | --- | | · Product: Learn Bridge – Online Learning Platform  · Sprint 3 focused on course UI implementation, purchasing logic, and feedback integration | | Product Owner (Khadija Imran) |
| 9:05 | 5 min | Sprint Goals | · Implement dynamic course catalog  UI  · Enable course purchase logic  · Integrate user feedback module  · Extend role-based interactions  · Impact: Allowed users to explore and buy courses; introduced feedback cycle | Product Owner |
| 9:10 | 5 min | Status Overview | |  | | --- | |  |  |  | | --- | | · Major UI improvement for course catalog  · Pivot: Payment method integration moved to Sprint 4  · Enabler: Frontend refactor for performance | | Scrum Master(Muhammad Asif) |
| 9:30 | 20 min | Live Demo | · Interactive course browsing demo  · Course purchase workflow  · Feedback system walkthrough  · Responsive design across devices | Team |
| 9:35 | 5 min | Metrics | |  | | --- | |  |  |  | | --- | | · 8/9 tasks completed  · Increased test coverage and UI load speed improved by 25%  · Measured: engagement with course UI, response time, feedback count | | Team |
| 9:40 | 5 min | Blockers | · Third-party payment gateway testing delays  · Sync issues with feedback data  · Design tweaks slowed by layout responsiveness | Scrum Master |
| 10:00 | 15 min | Q&A/Feedback | · Stakeholders appreciated intuitive course browsing  · Suggestion to add filtering/sorting  · Action: Prioritize payment integration and advanced filtering in Sprint 4 | Stakeholders |