Retrospective

Template

INSTRUCTIONS:

Answer the below questions. Remember to be honest about your experience. This will help the team make the necessary adjustments for the next sprint.

|  |  |
| --- | --- |
| Project Title: | Learn Bridge |
| Sprint #: | 3 |

|  |
| --- |
| What worked well this sprint? |
| Improved API debugging efficiency.  Successful integration of google meet. |
| What didn’t work so well this sprint? |
| Delay in stakeholder UI/UX feedback.  Poor alignment between frontend and backend for real-time features. |
| What will we do to improve next sprint? |
| Schedule dedicated UI/UX review session.  Breakdown API tasks into smaller,testable units. |