**🗂️ 📌 Product Backlog: LearnBridge – Online Learning Platform**

| **ID** | **User Story / Task** | **Assigned To** | **Sprint** | **Priority** |
| --- | --- | --- | --- | --- |
| P1 | Design wireframes and dashboard prototypes | Asif Khan | Sprint 1 | High |
| P2 | Define modular architecture | SA | Sprint 1 | High |
| P3 | Conduct stakeholder interviews | Khadija Imran | Sprint 1 | High |
| P4 | Build React frontend using Vite | SA | Sprint 2 | High |
| P5 | Develop backend using Node.js and Express | Khadija Imran | Sprint 2 | High |
| P6 | Implement MongoDB integration | Khadija Imran | Sprint 2 | High |
| P7 | Set up JWT authentication | Asif Khan | Sprint 2 | High |
| P8 | Implement role-based access control | Asif Khan | Sprint 2 | High |
| P9 | Develop course catalog browsing | SA | Sprint 2 | Medium |
| P10 | Integrate Google Meet for live classes | Shahbaz Ali | Sprint 3 | High |
| P11 | Integrate Razorpay payment gateway | Asif Khan | Sprint 3 | High |
| P12 | Add messaging module (student feedback to admin) | Khadija Imran | Sprint 3 | Medium |
| P13 | Implement application approval workflow | Khadija Imran | Sprint 3 | High |
| P14 | Perform unit testing | Asif Khan | Sprint 4 | High |
| P15 | Conduct integration testing | Shahbaz Ali | Sprint 4 | High |
| P16 | Deploy on cloud environment | Khadija Imran | Sprint 4 | High |
| P17 | Update GitHub repository | Asif Khan | Sprint 5 | Low |
| P18 | Compile technical references | Shahbaz Ali | Sprint 5 | Medium |
| P19 | Create user documentation | Khadija Imran | Sprint 5 | High |